# Progress Report #3

## UAV Visualizer system

| Project name | Stage 3 |
| --- | --- |
| Reporting period | 15 August 2025 – 21 August 2025 |
| Team Members | NXXLET001 MKHMAX003 BLYKEN007 |
| Date submitted | 22 August 2025 |

## Summary

This report covers the third stage the project. We aim to compete the UI of the system, A Figma prototype of system, Choose prototype design, code a piece of system

## Activities & Accomplishments

| Status | Achieved |
| --- | --- |
| Objective | Choose prototype design, Code UI, code 3D loading functionality,Draw up documentation |
| Activity dates | Planned: 15 August 2025 – 21 August 2025 Actual: 15 August 2025 – 2 August 2025 |
| Progress | This activity began on time, and all deliverables were met, completed adequately. There was a delay in drawing up the prototype |
| Accomplishments | Basic UI has been coded, Prototype design has been chosen |

### <User Interface>

| Status | Achieved |
| --- | --- |
| Objective | Code a simple UI |
| Activity dates | Planned: 15 August 2025- 19 August 2025 Actual: 15 August 2025- 20 August 2025 |
| Progress | Progress on the UI seemed seamlessly at first but a challenged was faced which delayed the activity |
| Accomplishments | User Interface functioning |

### <Choose Prototype>

| Status | Achieved |
| --- | --- |
| Objective | Choose Prototype design |
| Activity dates | Planned: 15 August 2025 Actual: 15 August 2025 – 19 August 2025 |
| Progress | Choosing was delayed as we required adequate and complete state machine diagrams and analysis model |
| Accomplishments | Prototype design defined |

### <Draw up paper prototype>

| Status | In progress |
| --- | --- |
| Objective | Draw up Figma prototype workflow for system |
| Activity dates | Planned: 15 August 2025 – 21 August 2025 Actual: 15 August 2025 – |
| Progress | Progress on the paper prototype has been delayed as there was confusion with rubric and project requirements |
| Accomplishments | Paper prototype stalled |

### <3D Scene Loading>

| Status | In progress |
| --- | --- |
| Objective | Implement fully functioning 3D scene loading |
| Activity dates | Planned: 15 August 2025 – 21 August 2025 Actual: 15 August 2025 – 21 August 2025 |
| Progress |  |
| Accomplishments |  |

### <Prototype documentation>

| Status | In progress |
| --- | --- |
| Objective | Document prototype |
| Activity dates | Planned: 15 August 2025 – 21 August 2025 Actual: 15 August 2025 – 21 August 2025 |
| Progress | Progress was seamless |
| Accomplishments | Project plan completed |

### <Test User Interface>

| Status | Achieved |
| --- | --- |
| Objective | Test our User interface |
| Activity dates | Planned: 15 August 2025 – 19 August 2025 Actual: 15 August 2025 – 19August 2025 |
| Progress | Progress was on time as it was dependent on user interface |
| Accomplishments | Testing user interface |

## Challenges & Lessons Learned

The following table summarises the challenges we have faced during the reporting period and the lessons learned / solutions for each challenge.

| Challenge | Lessons learned / solutions |
| --- | --- |
| User Interface cross platform functionality | Reconfigure rendering thread |
| Figma prototype completeness | Stall Figma walkthrough as it is not marked, work through other parts of system |
|  | Solution was to find a data oriented design of the system. |

## Planned Activities

The following table summarises the major activities we are planning for the next period

Activity

Implement rest of use case

Test product

Document project

Carry out test plan

Write user manual