# Progress Report #1

## UAV Visualizer system

| Project name | Stage 1 |
| --- | --- |
| Reporting period | 2 August 2025 – 8 August 2025 |
| Team Members | NXXLET001 MKHMAX003 BLYKEN007 |
| Date submitted | 22 August 2025 |

## Summary

This report covers the start-up phase. This has been successfully completed according to the project schedule. This stage involves defining team structure, identifying potential risks, and establishing the formal scope

## Activities & Accomplishments

| Status | Achieved |
| --- | --- |
| Objective | Compile a feasible scope, identify potential risks and define team structure |
| Activity dates | Planned: 1 August 2025 – 6 August 2025 Actual: 1 August 2025 – 7 August 2025 2 am |
| Progress | This activity began on time as first agenda was accessing task of stage, however the progress of the was delayed on our personal deadline as members begin on tasks at didn’t times due to different school schedules. |
| Accomplishments | Team roles were defined, initial risks were identified, project scope was formalised, Stage 1 completed |

### <Define Team Roles>

| Status | Achieved |
| --- | --- |
| Objective | Define explicit team roles in the group |
| Activity dates | Planned: 2 August 2025 Actual: 2 August 2025 |
| Progress | Roles and responsibilities for each team member were established on the 1 August 2025. This was not a difficult task. |
| Accomplishments | Team roles defined |

### <Identify Risks>

| Status | Achieved |
| --- | --- |
| Objective | Identify potential project risks |
| Activity dates | Planned: 2 August 2025- 5 August 2025 Actual: 2 August 2025- 4 August 2025 |
| Progress | A thorough analysis of potential project risks was conducted between the 2nd and the 4th. |
| Accomplishments | Project risks have been identified |

### <Project Scope>

| Status | Achieved |
| --- | --- |
| Objective | Define a formal scope |
| Activity dates | Planned: 4 August 2025 – 6 August 2025 Actual: 4 August 2025 – 7 August 2025 |
| Progress | The scope of the project including key deliverables, personal deadlines and objectives has been defined. |
| Accomplishments | Scope defined |

## Challenges & Lessons Learned

The following table summarises the challenges we have faced during the reporting period and the lessons learned / solutions for each challenge.

| Challenge | Lessons learned / solutions |
| --- | --- |
| Challenge in setting personal deadlines. | Formalise our schedules as we all have different schedules. |
| Agreeing to the volatile nature of the project | As current plans may necessarily not represent future conditions, we concluded to following scope as finely as possible |

## Planned Activities

The following table summarises the major activities we are planning for the next period

Activity

Define Use cases

Define coding roles

Define activity diagrams

Define UML Diagrams