# Progress Report #2

## UAV Visualizer system

| Project name | Stage 2 |
| --- | --- |
| Reporting period | 8 August 2025 – 14 August 2025 |
| Team Members | NXXLET001 MKHMAX003 BLYKEN007 |
| Date submitted | 22 August 2025 |

## Summary

This report covers the second phase of the project. Which we will complete the initial design of the system, create use case scenarios, analysis model as well as object interaction from use case, define prototype and create a test plan.

## Activities & Accomplishments

| Status | Achieved |
| --- | --- |
| Objective | Design the system, create use case scenarios, analysis model ,project plan, as well as object interaction from use case, define prototype and create a test plan. |
| Activity dates | Planned: 8 August 2025 – 14 August 2025 Actual: 8 August 2025 – 20 August 2025 |
| Progress | This activity began on time, and all deliverables were met, completed adequately. There was a delay in deciding what prototype will be implemented |
| Accomplishments | System has been designed, created use case, analysis model, test plan, state machine |

### <Create Use Case>

| Status | Achieved |
| --- | --- |
| Objective | Create use case and interaction from use case from defined goals |
| Activity dates | Planned: 8 August 2025- 14 August 2025 Actual: 8 August 2025- 14 August 2025 |
| Progress | Use cases progressed adequately as goals from previous stage we defined |
| Accomplishments | Use case defined |

### <Analysis Model>

| Status | Achieved |
| --- | --- |
| Objective | Draw up an Analysis model |
| Activity dates | Planned: 8 August 2025- 13 August 2025 Actual:8 August 2025- 14 August 2025 |
| Progress | Progress on this activity was delayed as there was difficulty finding some of the inheritance and classes. |
| Accomplishments | Analysis Model defined |

### <State Machine Diagram>

| Status | Achieved |
| --- | --- |
| Objective | Draw up state machine diagram |
| Activity dates | Planned: 8 August 2025- 14 August 2025 Actual: 8 August 2025- 20 August 2025 |
| Progress | Progress on the state machine was delayed as finding the right workflow was challenging |
| Accomplishments | State Machine completed |

### <Test plan>

| Status | Achieved |
| --- | --- |
| Objective | Compile a test plan |
| Activity dates | Planned: 8 August 2025- 14 August 2025 Actual: 8 August 2025- 14 August 2025 |
| Progress | Progress was seamless |
| Accomplishments | Test plan completed |

### <Project plan>

| Status | Achieved |
| --- | --- |
| Objective | Compile a project plan |
| Activity dates | Planned: 8 August 2025- 14 August 2025 Actual: 8 August 2025- 14 August 2025 |
| Progress | Progress was seamless |
| Accomplishments | Project plan completed |

### <Prototype design>

| Status | Challenges |
| --- | --- |
| Objective | Find correct prototype design |
| Activity dates | Planned: 8 August 2025- 14 August 2025 Actual: 8 August 2025- 18 August 2025 |
| Progress | Progress in defining prototyping was difficult as there was some uncertainty in the analysis and state machine diagrams. So we waited for Tutor feedback and compile design then. |
| Accomplishments | None |

## Challenges & Lessons Learned

The following table summarises the challenges we have faced during the reporting period and the lessons learned / solutions for each challenge.

| Challenge | Lessons learned / solutions |
| --- | --- |
| Challenge in defining prototype | Wait for tutor feedback then define prototype |
| State Machine diagram | Solution found was that state machine diagram to correspond with the use case narratives and Analysis model |
| Analysis Model | Solution was to find a data oriented design of the system. |

## Planned Activities

The following table summarises the major activities we are planning for the next period

Activity

Draw up a high-level figma walk-through of system

Complete the User Interface

Complete documentation

Complete 3D scene loading